IMPACTPILOT
3-MONTH TEAM ROADMAP

Actual Product Build + Research Track | Review 1: 1 September 2026

Purpose: turn the completed prototype into a real, testable ImpactPilot while running research in parallel. Research decides what we build and the finished system gives us measurable results.

# 1. What We Are Building

ImpactPilot traces the ripple effect of a code change and gives a file-specific AI-generated remediation for each affected dependency, then validates whether the suggested fix actually works.

Change detected

Affected dependencies identified

Impact explained

AI fix for each affected file

User reviews/applies patch

Tests/static checks validate patch

Impact recalculated

# 2. Team Timeline — One View

| Dates | Phase | What We Do | Deliverable |
| --- | --- | --- | --- |
| 21–31 Aug | Review 1 prep | Freeze prototype; gap analysis; demo; 10–15 key papers | Demo + literature matrix + initial gap |
| 1 Sep | REVIEW 1 | Prototype demonstration + literature survey + research direction | Review 1 presentation |
| 2–13 Sep | Repository Intelligence | Real repository parsing, AST/import/call analysis, dependency graph | Real dependency analysis |
| 14–27 Sep | Impact Engine | Direct/indirect impact, affected functions/files/tests, explainable risk | Working impact analysis |
| 28 Sep–11 Oct | AI Remediation | Dependency-specific context → file-specific AI patch + diff | AI fix generation |
| 12–25 Oct | Validation | Safe patch application, tests/static checks, validation result | Validated remediation |
| 26 Oct–8 Nov | Integration | Connect UI → backend → AI → validation; remove core mocks | End-to-end system |
| 9–15 Nov | Evaluation | Baselines, experiments, metrics, analysis | Results tables |
| 16–21 Nov | Finalization | Bug fixing, UI polish, report/paper, final demo | Final product + research report |

# 3. Before Review 1 — 21–31 August

21–24 Aug: Freeze the prototype. Record the demo. List what is real, simulated, and missing.

25–27 Aug: Build the literature matrix using 10–15 strong papers: change-impact analysis, dependency analysis, automated program repair, LLM repair.

28–29 Aug: Write the initial research gap and decide 1 main research question + 2 supporting questions.

30–31 Aug: Finalize slides and rehearse the complete demo.

# 4. Review 1 — 1 September

Explain the project in this exact order:

Problem: a small code change can affect downstream files/services through dependencies.

Existing research: change-impact analysis and automated program repair are established areas.

Research direction: test whether dependency-aware context helps LLMs generate more relevant, validated fixes for impacted files.

Prototype: Change → Impacted Dependency → AI Fix → Validation.

Next step: explain the baseline, dataset and metrics for the research experiment.

# 5. Actual Product Build — Step by Step

Phase 1 — Repository Intelligence | 2–13 Sep

Goal: make the system understand a real repository.

Team work: M1: repository UI. M2: AST/import/function/call analysis + dependency graph. M3: AI context extraction. M4: repository data, DB and APIs.

Deliverable: Output: repository → changed files → dependency graph.

Phase 2 — Impact Engine | 14–27 Sep

Goal: calculate what is directly/indirectly affected and explain why.

Team work: M1: dashboard/graph. M2: impact and risk engine. M3: connect impacted files to AI context. M4: persistence and APIs.

Deliverable: Output: changed function → affected files/functions/tests + explainable risk.

Phase 3 — File-Specific AI Remediation | 28 Sep–11 Oct

Goal: every affected dependency gets its own remediation analysis.

Team work: M1: AI Fix/diff UI. M2: dependency-specific context. M3: remediation engine + structured AI output. M4: remediation API/data.

Deliverable: Output: affected file → problem → exact suggested diff → reason.

Phase 4 — Validation | 12–25 Oct

Goal: never call an AI suggestion a fix until it is tested.

Team work: M1: validation UI. M2: code/context integration. M3: safe patch application. M4: isolated workspace, test runner and results.

Deliverable: Output: apply patch → tests/static checks → validated/not validated.

Phase 5 — End-to-End Integration | 26 Oct–8 Nov

Goal: connect the complete product flow and remove core mock data.

Team work: All members integrate, test and fix cross-module issues.

Deliverable: Output: Change → Impact → AI Fix → Validation → Updated Impact.

Phase 6 — Evaluation & Freeze | 9–21 Nov

Goal: stop adding major features; prove, polish and document the system.

Team work: All members: experiments, testing, documentation, UI polish and final report.

Deliverable: Output: final product + results + paper/report.

# 6. Research Track — Step by Step

Step 1 — Literature Survey | 21 Aug–1 Sep

Collect 10–15 strong papers. Group them into Change Impact Analysis, Dependency Analysis, Automated Program Repair and LLM-based Repair. Record problem, method, input, output, AI/dependency use, patch generation, validation, limitation and relevant gap.

Step 2 — Gap | 25 Aug–14 Sep

Compare the papers and identify exactly what they do and do not combine. Working direction: dependency-aware impact context + file-specific LLM remediation + automated validation. Confirm this against the literature before claiming a contribution.

Step 3 — Research Questions | by 14 Sep

Main RQ: Does dependency-aware context improve correctness of LLM-generated patches for impacted files compared with local-context prompting? Supporting: does it improve validation success, and does it reduce unresolved downstream failures?

Step 4 — Experimental Design | 15–27 Sep

Define baseline: LLM with local/changed-file context. Proposed approach: LLM with changed code + dependency path + affected function + relevant tests/impact context. Keep model, tasks, environment and evaluation criteria consistent.

Step 5 — Dataset | 28 Sep–25 Oct

Create controlled cases using the demo plus suitable small open-source or seeded examples. Record changed file, true affected dependency, expected behavior, tests and ground-truth outcome.

Step 6 — Experiments | 26 Oct–8 Nov

Run baseline and ImpactPilot on the same cases. Save patches, validation results and failure types.

Step 7 — Results | 9–15 Nov

Compare impact detection, patch validity/correctness, tests passed, regression rate, patch size and time. Do not claim statistical significance unless the dataset supports it.

Step 8 — Report/Paper | 16–21 Nov

Write Introduction → Literature Review → Gap → Proposed Method → Methodology → Results → Discussion → Threats to Validity → Conclusion.

# 7. Work Distribution

| Member | Build Responsibility | Research Responsibility |
| --- | --- | --- |
| Member 1 — Frontend / UX | Repository UI; impact dashboard; dependency graph UI; AI fix/diff; validation/results; final UX. | Usability and clear presentation of impact/remediation. |
| Member 2 — Program Analysis + AI | AST; imports/calls; dependency graph; impact engine; risk/explanation; dependency context. | Change-impact + dependency-analysis literature. |
| Member 3 — AI Remediation + Validation | AI context; structured remediation; unified diff; safe patch flow; validation integration. | Automated program repair + LLM repair + patch correctness. |
| Member 4 — DB + Infrastructure + Experiments | SQLite/data models; APIs; experiment storage; reproducibility; evaluation pipeline. | Dataset, metrics and experiment reproducibility. |

# 8. What We Measure

Impact detection: did we identify the truly affected dependency?

Patch validity: does the generated patch compile/run?

Test success: how many tests pass after the patch?

Correctness: does it solve the intended defect?

Regression: did it create new failures?

Patch size and time: how much changed and how long did generation + validation take?

# 9. Final Research Experiment

Run the same bug/change cases through two conditions:

Baseline: LLM with changed-file/local context.

ImpactPilot: LLM with changed code + dependency path + affected function + relevant tests/impact context.

The key question: does dependency-aware context produce more useful and successfully validated patches?

# 10. Team Rules

Do not add major features after the end-to-end pipeline works.

Do not replace deterministic dependency analysis with an LLM.

Do not call an AI suggestion a fix until validation passes.

Do not use mock data for the core final workflow.

Every week ends with a working build and a research artifact.

Keep one shared experiment/results sheet from the beginning.